# Report on CVT (Continuously Variable Transmission) Model

- Project Overview

Our project focuses on constructing a working model of a Continuously Variable Transmission (CVT) system. The CVT is a type of automatic transmission that provides a seamless range of gear ratios, improving efficiency by providing smooth gear transmission.

# End Goal:

  - To build a functional CVT model.

  - Ensure the model is cost-effective and made using available workshop resources.

# Plan of Action

Stage 1: Research and Design

  - Study and finalize the transmission mechanism to be demonstrated.

  - Develop detailed CAD models of all required components using Creo Parametric.

# Stage 2: Material Procurement

  - List required materials, ensuring total cost remains within PKR 5000.

  - Procure materials based on manufacturing feasibility and strength requirements.

# Stage 3: Fabrication Process

  - Manufacture shafts, and base components using workshop tools.

  - Ensure proper tolerances and alignments for smooth movement.

# Stage 4: Assembly

  - Assemble the components, ensuring proper belt tension and pulley alignment.

  - Integrate bearings and shafts for optimal functionality.

  - Secure all parts firmly while allowing necessary flexibility.

# Stage 5: Testing G Adjustment

- Check movement consistency and transmission efficiency.

- Adjust tension and alignments where necessary.

- Ensure smooth rotational motion and demonstrate speed variation

# Stage 6: Documentation & Report Submission

  - Compile project findings, challenges, and optimizations.

  - Present the final report including all details.

# Workload Distribution

| # TASK | # Number Of Members Working on it |
| --- | --- |
| # Research and Design | # 1 Member |
| # CAD Modeling | # 1 Member |
| # Material Planning and Procurement | # 2 Members |
| # Assembly and Testing | # All Members |
| # Fabrication | # All Members |
| # Report Compilation | # 1 Member |

# Step-by-Step Project Execution

- Conduct background research on CVT and finalize the design.

- Develop detailed CAD models considering fabrication constraints.

- Procure materials while ensuring budget compliance.

- Begin fabrication:

  - Manufacture shafts.

  - Cut and refine support structures.

  - Drill necessary holes for mounting and alignment.

  - Assemble all parts with precision.

- Conduct testing.

- Finalize adjustments and document results.

# Tentative List of Materials G Fabrication Methods

| Item | Quantity | Material | Fabrication Method | Cost (PKR) |
| --- | --- | --- | --- | --- |
| Shaft | 1 | Plastic / Wood | Turning | 100 |
| Rubber Belt | 1 | Rubber | Purchase | 100 |
| Bearings | 2 | Steel | Purchased | 600 |
| Wooden Base | 1 | MDF Wood | Cutting | - |
| Screws & Nuts | 10 | Steel | Purchased | 50 |
| Miscellaneous | - | - | - | 1500 |
| Total Cost | - | - | - | 2350 |